@Open-Ones Group
Target-oriented Software Development Process
   Duration: 1.0h
   Presenter: Open-Ones (http://open-ones.com)
Lê Ngọc Thạch
[Speaker Notes: Version 1.1: + Update slide: Flow of stages/phages in SDLC + Update Referrence: Software Handbook of Open-Ones Group]

---
Objectives
- Know a light weight software development process
  - RUP-based project
  - Public FSoft CMMi document package
- Comprehensive roles and responsibilities in a software project
- Practice ToSDP with a simple project

---
Contents
- 6 Stages in Software development Life-cycle (SDLC)
- 2W & 1H in a simple project
- Perform code review, create unit test case, write unit test code, perform unit test

---
SDLC combination with Process
[Speaker Notes: This matrix is customized from RUP The Rational Unified Process® or RUP® product is a software engineering process. It provides a disciplined approach to assigning tasks and responsibilities within a development organization. Its goal is to ensure the production of high-quality software that meets the needs of its end users within a predictable schedule and budget. Explain 2 dimensions: The horizontal axis represents time and shows the lifecycle aspects of the process as it unfolds. This first dimension illustrates the dynamic aspect of the process as it's enacted and is expressed in terms of phases/stage, iteration and milestones. The vertical axis represents disciplines that logically group activities by nature. This second dimension portrays the static aspect of the process—how it's described in terms of process components, disciplines, activities, workflows, artifacts, and roles The graph shows how the emphasis varies over time. For example, in early iterations you spend more time on requirements; in later iterations you spend more time on implementation. From a management perspective, the software lifecycle of the Rational Unified Process (RUP) is decomposed over time into four sequential phases, each concluded by a major milestone; each phase is essentially a span of time between two major milestones. At each phase-end an assessment is performed to determine whether the objectives of the phase have been met. A satisfactory assessment allows the project to move to the next phase.]

---
Initiation stage
- Purpose: achieve concurrence among all stakeholders on the life-cycle objectives for the project
- Main activities:
  - Identify project objectives
  - Identify project controlling and monitoring mechanism
  - Define project plans: master schedule, major milestones, critical dependencies
- Output:
  - Project plan
  - Work order
[Speaker Notes: The primary objectives of the Inception phase include: · Establishing the project's software scope and boundary conditions, including an operational vision, acceptance criteria and what is intended to be in the product and what is not. · Discriminating the critical use cases of the system, the primary scenarios of operation that will drive the major design tradeoffs. · Exhibiting, and maybe demonstrating, at least one candidate architecture against some of the primary scenarios · Estimating the overall cost and schedule for the entire project (and more detailed estimates for the elaboration phase that will immediately follow) · Estimating potential risks (the sources of unpredictability) (See ··Concepts: Risk) · Preparing the supporting environment for the project. The essential activities of the Inception include: · Formulating the scope of the project. This involves capturing the context and the most important requirements and constraints to such an extent that you can derive acceptance criteria for the end product. · Planning and preparing a business case. Evaluating alternatives for risk management, staffing, project plan, and cost/schedule/profitability tradeoffs. · Synthesizing a candidate architecture, evaluating tradeoffs in design, and in make/buy/reuse, so that cost, schedule and resources can be estimated. The aim here is to demonstrate feasibility through some kind of proof of concept. This may take the form of a model which simulates what is required, or an initial prototype which explores what are considered to be the areas of high risk. The prototyping effort during inception should be limited to gaining confidence that a solution is possible - the solution is realized during elaboration and construction. · Preparing the environment for the project, assessing the project and the organization, selecting tools, deciding which parts of the process to improve.]

---
Definition stage
- Purpose: aims at defining user requirements for software packages
- Activities
  - Studying and translating the user requirement User Requirement Document (URD)
  - Analyze the SRS; Acceptance Test Criteria.
- Output
  - User requirement document
  - Software requirement document
  - Project plan
  - Project report

---
Solution stage
- Purpose: Define an effective solution to meet customer requirements
- Activities
  - Analyzing and create a design for the software package
- Output
  - Architectural Design Document (ADD)
  - Detailed Design Document (DDD)
  - Test Plan
  - Prototype

---
Construction stage
- Purpose: develop the system
- Activities
  - Coding
  - Testing
- Output
  - Test case and Test data
  - Software package
  - Reports: Code Review, Test, Project
  - Installation manual, User manual (optional)

---
Transition stage
- Purpose: ensure the software is available for end users
- Activities
  - Deliver the software to customer, Implement the software on customer site
  - Conduct test activities for acceptance and supporting
- Output
  - Accepted software package
  - Release note

---
Termination stage
- Purpose: summarize the results of the project
- Activities
  - Get customer satisfaction survey
  - Analysis data of the project
- Output
  - Customer satisfaction survey
  - Acceptance note

---
Flow of stages/phages in SDLC
Quality Control
Checklist
Quality
Metric
[Speaker Notes: Apply checklist, quality metric for review action]

---
Relax by Q&A

---
Roles and responsibilities

---
References
Public FPT Software's CMMi documents
http://ict-industry.gov.vn/Clients/Document/DownloadDocument.aspx?Me=Document&ID=1
Wiki
http://en.wikipedia.org/wiki/Software_development_process
Rational Unified Process
http://www.open-ones.com/rup
Software Handbook of Open-Ones Group
https://open-ones.googlecode.com/svn/trunk/OOG-Handbook
ToSDP Introduction
http://www.open-ones.com/ishare/posts/list/52.page

---
Discussion